**Work Spread for Cynthia’ans App – Phase 1**

1. **Flutter backend – API and Design provided**

* **Splash Screen and Get started screen (25%) Done**
* **Register and login Forms (25%) Done**
* **Forgot password screen (25%) Done**
* **Welcome screen (25%) Done**

1. **Flutter + API Work – Design Provided**

* **Masterclass live (25%) almost Done**
* Explore (75%)

1. **Flutter + API Work – Design not provided**

* **Join lecture screen (25%) almost Done**
* Book now screen for paid (75%) Almost Done
* Book now screen for free (75%) Almost Done
* Payment Gateway (75%) Done
* Confirm payment screen (75%) Done
* Story screen (100%) Done
* Setting screen (100%)
* Like option (100%)
* Share option (100%) Done

1. **CI Work**

* **Login and masterclass admin panel (25%) Done**
* **Add Faculty tab (CRUD) (25%) Done**
* **Lecture schedule with zoom Sdk (CRUD) (25%) Done**
* **Faculty login and panel (25%) Done (profile edit)**
* **Start lecture for both admin and faculty (25%) Done**
* Likes info tab (75%)
* Student info tab (75%) Done
* Booking Info tab (100%) Done
* Payment Info tab (75%) Done
* Explore tab (CRUD) (75%) partially Dane
* Story tab (CRUD) (100%) Done

Total Project is divided in 3 parts for completion which is 25%, 75% & 100% of the work. These stages are mention in the brackets above.

**Dead line to achieve 25% of the project is 4th march 2022**